## Slide 1: GLT Managers’ Offsite After-Action Review (AAR)
2021/12/03
Microsoft Teams Meeting
Christopher Burch
Notes: This template is for After-Action Reviews. Please use this to collect feedback during reviews by typing comments directly into an instance of this template or collect AAR comments in another document for dissemination later.

## Slide 2
What is an After-Action Review (AAR)?
Technique for capturing knowledge gained and lessons learned from activities or projects
Formally developed by the US Army in the 1980s, adopted by industry
Multiple interpretations
  US military
  NASA (called ‘Pause and Learn’)
  National Health Service (NHS)
  Shell Oil
Helps prevent making the same mistake more than once
Notes: Developed at the National Training Center (NTC) in 1981 and improved over time
In 1991 Shell Oil used the AAR process to improve their processes

## Slide 3
What is an After-Action Review (AAR)?
A dynamic, professional, and candid discussion of an event
NOT a critique or complaint setting or a full-scale evaluation report
Answers 4 major questions:
  1. What was supposed to happen?
  2. What actually occurred?
  3. What went well, and why?
  4. What can be improved, and how?

## Slide 4
How does the AAR process differ from similar processes?
Successful projects begin and end with the AAR
  “What did we learn last time?”
  “What did we learn this time that we want to remember?”
The goal is not to find fault, but to teach our future selves how to perform better
Notes: “The lesson is not learned until the behavior changes” – Col Joseph Moore

## Slide 5
Critique
A primarily one-way flow of feedback about an individual or group’s performance
Takes less time to conduct
Useful when the participant’s ability to analyze their own performance is limited
Evaluator
Participant
Participant
Participant
Notes: Intro to AAR process – skip if not needed
A critique is usually a one-way exchange of information

## Slide 6
Debrief
The process of retrieving information from participants
Usually, a one-way upstream flow of information
Structured and quick method of information capture
Evaluator
Participant
Participant
Participant
Notes: Intro to AAR process – skip if not needed
A debrief is also a one-way exchange of information, from the participants to an evaluator / leader

## Slide 7
Is the AAR a ‘post-mortem’ evaluation?
Typical Post-mortem | Typical AAR
Purpose: to dissect past events to document and explain what happened | Purpose: to prepare for a tangible challenge in the near future
Planned after the project | Planned before the project
Takes place as a meeting of all involved followed by a presentation to others | Takes place in small, task-focused groups followed by action by the same people
Reviews entire process, aiming to be thorough | Reviews moments, issues, or measures seen as relevant going forward
Produces a detailed report of a past project/event | Produces an action plan for future projects/events
Notes: Ask participants to describe the intent or goal of the activity from their point of view and in their own words.
Sometimes different participants will have different views of the task and will emphasize different aspects. Discovering how participants think about the task will she light on the connections between how a task is perceived by diffetent participants and may lead to understanding of root causes of successes or failures.

## Slide 8
Conducting an AAR – Planning
Timing: Sooner = Better
  Recent memory is better than older memory
  Plan to conduct the AAR as soon as possible after the key event or project
Frequency: Often
  NASA uses AARs during their projects, and links them to milestones
  The benefits of AARs come with iteration
Formalize the process: require AARs
  Plans for projects without an after-action review should be revised to include AARs
  Provide time and space (virtual or otherwise) for AARs as part of project resource allocation
Notes: Short AARs take maybe 10 minutes – you can conduct them every day or after every significant action if you want.

## Slide 9
Conducting an AAR – Personnel
Limit the size, smaller groups are better
  Try to limit group size to 12 or fewer
  Larger groups should break into smaller task-focused groups with leaders from those groups conducting their own AAR at the next higher level
Key players
  Critical decision makers should be in the room to discuss how things went from their perspective
Customers
  Depending on the situation, a customer representative may be a valuable AAR participant
Moderator
  For larger teams, an impartial moderator may be useful
Notes: Ask participants to describe what transpired during the activity from their point of view and in their own words.
Sometimes different participants will have different views of the task and will emphasize different aspects.

## Slide 10
Conducting an AAR - Considerations
Location
  On site if possible
  Recreate the environment (files, training docs, artifacts, etc)
Minimize disruptions
  Carve out time for the AAR process
  Have team members face each other if feasible
Record findings
  Notes of the entire process aren’t necessary (or useful)
  Record key findings for later review and dissemination
Notes: This applies more to physical activity than to office work, but the idea is that you don’t want the environment for the AAR to be wildly different from the actual event, unless that would be unsafe or impractical.

## Slide 11
Conducting an AAR – Ground rules
Have a Thick Skin
  Focus on actions, not individuals, and don’t take it personally
Candor is King
  Do not be afraid to admit to a mistake; it’s how we learn
Leave Your Rank Outside the Room
  Frank discussion can be hindered by implied reprisal
Show respect
  Assume that we’re all on the same team and give the benefit of the doubt
Everybody Plays
  If someone isn’t talking, ask for their opinion

## Slide 12
Conducting an AAR – Process
Review the planned action
  State what you were trying to accomplish
  Try to have someone other than the leader do this
Describe the actual situation
  Walk through what actually happened
  Include different perspectives; ask other team members for input
  Good opportunity to ask the customer how things went
Notes: “What was supposed to happen?”
“What actually happened?”

## Slide 13
Conducting an AAR – Process
3. Determine what went well
  Identify points of performance and how they helped
  Discuss how to institutionalize or encourage similar actions in the future
  These are ‘best practices’ or ‘sustains’ – positive lessons learned
4. Determine what could have gone better
  Identify things to avoid next time
  Discuss root causes of issues and dig into shortcomings
  Do not focus on people, but on actions to improve
  These are ‘improves’ – things to do better
Notes: “What went well, and why?”
“What could have gone better? How?”
If possible, dig deeper to find root causes.
How can we institutionalize or sustain things that went well?
How can we prevent negative outcomes or improve performance for next time?

## Slide 14
Conducting an AAR – Afterwards
Briefly write up the discussed “sustains” and “improves”
Ensure the team members get a copy
Develop some kind of organizational method of sharing these findings outside of the team
Notes: Formal vs informal AARs

## Slide 15
Case Study – Data Viz Challenge
The participants of GLT’s Data Viz Challenge conducted an AAR
Sustains:
  Good cross-team participation and collaboration
  Open communication between group members
  AAR process
Improves:
  Start earlier on admin paperwork
  Ask GLT members outside of the dev team for feedback
  Focus more on the audience and tailor the product to their needs
Notes: Our AAR helped us improve our next project – we started on the admin paperwork early, are checking the judge’s comments and adjusting accordingly, and are collected feedback from multiple GLT members outside of the bot dev team.

## Slide 16
Questions?