## Slide 1: FAA DataViz Challenge After-Action Review (AAR)
September 21, 2021
Christopher Burch, MBA, CPPS
Consultant

## Slide 2
What is an After Action Review (AAR)?
A tool to capture lessons learned
A dynamic, professional, and candid discussion of an event
NOT a critique or complaint setting or a full-scale evaluation report
Answers 4 major questions:
  1. What was supposed to happen?
  2. What actually occurred?
  3. What went well, and why?
  4. What can be improved, and how?

## Slide 3
https://cburch.shinyapp.io/Data-Viz-Challenge

## Slide 5
What did we intend to do?
Challenge Objectives (FAA)
Develop a visualization that leverages data from the Administrator’s Fact Book and other related data sets.
Explore the EIM Platform, which provides access to a repository of FAA data and a suite of cloud-based tools dedicate to enabling users to Discover, Access, Explore & Transform, Analyze & Model, and Visualize data.

## Slide 6
What did we intend to do? (cont.)
Additional Objectives (GLT)
Show GLT expertise and capabilities
Develop internal practices
?

## Slide 7
What actually occurred? Did we accomplish our goals?
Products Produced:
Interactive dashboard
  Shiny/javascript
  Independent of vendor (MS, etc)
Static graphic
  Combination of techniques used

## Slide 8
What actually occurred?

## Slide 9
What went well, and why?

## Slide 10
What could be improved, and how?
Admin considerations – regulations, paperwork, etc.
  Rushed / last minute
  Almost missed admin deadlines for CO notification
Improvements
  Can improve with advance planning
  Currently implementing advanced planning with the latest competition (Bot Challenge)

## Slide 11
What could be improved, and how?
Design / Participation – more voices / perspectives, especially for creative or new ideas
  Data Viz team was relatively small
  Relatively few meetings
  Not a lot of delegation
Improvements
  Larger / more diverse team
  Reach across GLT to find subject matter experts
  Involve GLT team to create subject matter experts

## Slide 12
What could be improved, and how?

## Slide 13
Conclusions
Participation in this challenge was beneficial to GLT, even if we don’t win
We need to apply a project management approach to any future challenges of this nature
We need to identify and encourage individual areas of expertise and interest (graphic design, coding, pitching, etc.)
?

## Slide 14
Questions / Comments